Using GitHub Projects to track defect creation, bug fixes, and new feature development is a great way to organize your software development lifecycle. Here's a structured way to do it:

## 🧰 Step-by-Step Setup Guide

### 1. Set Up a GitHub Project Board

- Go to your repository or organization → Projects tab → Click “New project”

- Choose “Table” or “Board” view (Board is Kanban-style, good for task tracking)

- Name your project (e.g., Product Roadmap, Sprint 2025, Bug Tracker)

### 2. Define Columns or Statuses

For a Kanban-style board, define columns like:

- Backlog

- To Do

- In Progress

- In Review

- Done

You can also use more specific columns if needed:

- Defects / Bugs

- New Features

- QA Testing

### 3. Use GitHub Issues for Work Items

Create issues to track individual work items. Label them clearly:

- bug for defects

- enhancement or feature for new features

- documentation, testing, etc.

Use templates for consistency:

- bug_report.md

- feature_request.md

Each issue should include:

- Title

- Description

- Steps to reproduce (for bugs)

- Acceptance criteria

### 4. Use Labels to Categorize

Create and apply consistent labels:

- type: bug, type: feature, type: tech-debt

- priority: high, priority: low

- status: triaged, status: blocked

### 5. Automate Workflows (Optional but Powerful)

Use GitHub Actions and Project Automation to:

- Automatically move issues between columns

- Close issues when PR is merged

- Assign reviewers

Example:

on:

pull_request:

types: [closed]

jobs:

close-linked-issues:

runs-on: ubuntu-latest

steps:

- name: Close linked issues

uses: peter-evans/close-issue@v1

### 6. Link Issues to Pull Requests

When fixing bugs or implementing features:

Reference the issue in the PR description:

 Fixes #123

Closes #456

This links and auto-closes issues upon merge.

### 7. Use Milestones (Optional)

Group issues and PRs into milestones:

- Sprint 1, Release 2.0, Q4 2025, etc.

- Helps track progress toward a larger goal

### 8. Track and Analyze

Use the Insights tab or third-party tools (e.g., ZenHub, Linear) to:

- Monitor issue trends

- Track velocity and burndown

- Analyze labels (e.g., # of bugs vs features)

## Summary Workflow

| Activity | Tool/Feature |
| --- | --- |
| Create bug/feature | GitHub Issues + Labels |
| Track status | GitHub Projects board |
| Implement fix/feature | Pull Request (linked) |
| Group tasks | Milestones |
| Visualize work | Project + Insights |