# GitHub Projects: Kanban Board Manual

GitHub Projects is a planning tool built on top of your issues and pull requests. A Kanban board is one view of a project: cards sit in columns by status and move left to right as work progresses. This guide covers the current version of Projects. The old "Projects (classic)" has been retired.

# 1. Core concepts

Project. A project lives at the user or organization level, not inside one repo, so a single board can track work across many repositories. You can link a project to specific repos so it appears in their Projects tab.

Items. A card on the board is one of three things:

- an issue

- a pull request

- a draft issue, which is a quick note that exists only in the project until you convert it into a real issue

Fields. Every item has fields. The board's columns come from a single-select field, usually the built-in Status. You can also add custom fields such as Priority, Size, Estimate, dates, or Iteration (sprints).

Views. The same data can be shown as a Board (Kanban), a Table (spreadsheet), or a Roadmap (timeline). Each view has its own filters, grouping, and sorting.

# 2. Create a Kanban project

- Go to your profile, or your organization page, and open the Projects tab.

- Click New project.

- Pick the Kanban template. It comes with Todo / In Progress / Done columns and useful automations. Alternatively, choose Board under "Start from scratch."

- Name the project and click Create project.

- Optional: link it to a repository. Open the repo, go to the Projects tab, click Link a project, and select it.

# 3. Set up your columns

The columns are the options of the Status field.

- Add a column: click + at the far right of the board and name the new status.

- Rename, reorder, or delete a column: use the ⋯ menu on the column header. You can also edit the Status field's options under project Settings → Fields → Status.

- Set a WIP limit: open the column ⋯ menu, choose Set limit, and enter a number. The count turns red when the column exceeds the limit. This is the heart of real Kanban practice.

- Add a description: also in the column menu. It's a good place to state the "definition of done" for that stage.

A column setup that works well for most teams:

Backlog → Ready → In progress → In review → Done

# 4. Add items to the board

From the board: click + Add item at the bottom of a column, then do one of the following:

- Type a title and press Enter to create a draft issue.

- Type #, pick a repository, then pick an existing issue or PR.

- Paste the URL of an issue or PR.

From a repository: in the repo's Issues list, select several issues with the checkboxes, click Projects, and choose your project to add them in bulk.

From an issue or PR page: in the right sidebar, click Projects and select the project.

Convert a draft into a real issue: open the draft card, click Convert to issue, and choose a repo.

# 5. Work with cards

- Move a card: drag it to another column. This updates its Status.

- Open a card: click it to open a side panel where you can edit fields, assignees, labels, and milestone, and read or comment on the issue without leaving the board.

- Reorder cards within a column: drag up or down to set priority.

- Archive finished cards: use the card's ⋯ menu and choose Archive. Archived items are hidden but recoverable from ⋯ → Archived items.

# 6. Add custom fields

Go to Settings → Fields → + New field, or click + on the header row of a table view. Field types include:

| Type | Example use |
| --- | --- |
| Single select | Priority (P0/P1/P2), Size (S/M/L), Team |
| Text | Notes, owner email |
| Number | Story points, estimate hours |
| Date | Due date, start date |
| Iteration | 2-week sprints with automatic start/end dates |

To show field values on cards, open the view menu (▾ next to the view name), choose Fields, and toggle the fields you want visible.

# 7. Customize the board view

Open the ▾ menu next to the view tab name to find these settings:

- Column by: choose which single-select or iteration field defines the columns. For example, switch from Status to Iteration to get a sprint board.

- Group by: creates horizontal swimlanes, such as one lane per assignee, priority, or repo.

- Sort by: order cards within columns.

- Field sum: shows the total of a number field per column, such as total story points in "In progress."

- Duplicate view / New view: create several saved views, such as "My work," "Bugs only," or "Current sprint."

Changes are unsaved until you click Save (the view tab shows a dot when it has unsaved edits).

## Filter syntax

Type into the filter bar at the top of a view:

assignee:@me                  my items

status:"In progress"          one column

-status:Done                  exclude done

label:bug priority:P0         combine conditions (AND)

label:bug,enhancement         either label (OR)

is:issue is:open              only open issues

iteration:@current            current sprint

repo:owner/repo-name          one repository

no:assignee                   unassigned items

# 8. Automate with workflows

Open ⋯ (top right) → Workflows. The built-in workflows include:

| Workflow | What it does |
| --- | --- |
| Item added to project | Sets Status (e.g. to Backlog) automatically |
| Item closed | Moves the card to Done |
| Pull request merged | Moves the card to Done |
| Item reopened | Moves the card back to In progress |
| Auto-archive items | Archives items matching a filter, e.g. is:closed updated:<@today-2w |
| Auto-add to project | Adds new issues/PRs from a repo that match a filter, e.g. is:issue label:bug |

Toggle a workflow on, edit its target value, and save.

Tip: write Closes #42 in a PR description. When the PR merges, issue #42 closes and the "Item closed" workflow moves its card to Done automatically.

For more advanced automation, use GitHub Actions together with the Projects GraphQL API. For example, you can set a field whenever a label is added.

# 9. Track progress with Insights

Click Insights (the chart icon at the top). The default burn-up chart shows completed versus open items over time. You can create new charts, such as a bar chart of items per Status grouped by assignee, to spot bottlenecks.

# 10. Access and sharing

Under ⋯ → Settings:

- Visibility: Public or Private.

- Manage access: invite collaborators or teams with Read, Write, or Admin roles.

- README and short description: explain the board's purpose and column rules for newcomers.

- Make a template (org projects): save your board setup so teams can reuse it.

Note that a user can see an issue on the board only if they also have access to its repository.

# 11. Best practices

- Keep WIP limits low. Finishing work beats starting work.

- Pull, don't push. People take cards from Ready when they have capacity.

- One card = one deliverable. Split anything bigger than a few days of work, using sub-issues if needed.

- Let automation move cards to Done. Closing an issue or merging a PR should update the board on its own.

- Make personal views. For example, an assignee:@me -status:Done view gives each person a focused board.

- Review weekly. Groom the Backlog, check Insights, and archive old items.

# Quick keyboard shortcuts

| Key | Action |
| --- | --- |
| Ctrl/Cmd + K | Command palette |
| Ctrl/Cmd + F | Focus filter bar |
| Enter | Open selected card |
| Space | Select card |
| Arrow keys | Move selection |